## Slide 1
I-80 Robb Drive to Vista Boulevard
Design-Build Project
NDOT – Rick Bosch, P.E.
Granite – Matt Franz

## Slide 2: Project Details
First Design-Build Project in Northern Nevada
I-80 is the Major Interstate Route for Moving Commerce in the West and Across the U.S.
Project Cost was $81,000,000
Design Builder was Granite Construction/Atkins
Notice to Proceed (NTP) was May 16, 2011 with Final Completion & Acceptance on February 14, 2013

## Slide 3: Project Concepts
Project Consisted of 11 Different Concepts:
  Pavement Reconstruction from Keystone Ave. to 4th Street
  ITS Infrastructure (Intelligent Transportation System)
  Signing ,Striping, & Landscaping Enhancements
  Re-Stripe I-80 Eastbound to I-580 Southbound Ramp
  Construct Sparks Blvd. Loop Ramp
  Widen Virginia St. Westbound Off Ramp
  Striping Realignment E. McCarran Blvd. Eastbound Off Ramp
  Storm Drain Improvements at Robb Dr.
  Auxiliary Lanes from E. McCarran Blvd. to Vista Blvd.
  Reconstruction of Rock Blvd. Eastbound Off Ramp
  Widen Robb Dr. Westbound Off Ramp

## Slide 4: Project Challenges
Significant Traffic Volumes
Public Outreach & Coordination with Local Entities
Traffic Switches During Construction
Weather Conditions
Narrow Time Restrictions Allowed for Lane Closures & Ramp Closures
Long Term Ramp Closures
Impacts to Traffic and Special Events
-Hot August Nights
-Balloon Races
-Street Vibrations
-Rib Cook Off

## Slide 5: Existing Pavement Conditions

## Slide 6: Existing Pavement Conditions

## Slide 7: Maintenance of Traffic
I-80 Average Daily Traffic is 110,000 vehicles per day
Keep Impacts to Traffic as Minimal as Possible
Several Traffic Control Phases Necessary
Consider Traffic Impacts Prior to Any Changes
Perform Traffic Control Phasing Changes at Night During Low Traffic Volumes
Installed Temporary Ramp Meters at Keystone Avenue, Center Street and Wells Ave. Eastbound

## Slide 8
MOT Traffic Challenges

## Slide 9
MOT Traffic Challenges

## Slide 10
Temporary Ramp Meters

## Slide 11: Breaking Existing PCCP

## Slide 12: Concrete Removal I-80 WB

## Slide 13: Concrete Removal I-80 WB

## Slide 14
Innovation– Portable Crusher

## Slide 15: Subsurface Challenges

## Slide 16: Base Preparation

## Slide 17: ATPB Placement

## Slide 18: WB Virginia Street Off Ramp

## Slide 19
ATC Innovation - Auxiliary Lane

## Slide 20: Fabric & Dowel Bar Placement

## Slide 21: Night Time Paving

## Slide 22: Night Time Paving

## Slide 23
Innovation – Offramp Becomes Onramp

## Slide 24: Complete 24’ PCCP Placement

## Slide 25: Virginia Street Off Ramp

## Slide 26
WB New Pavement

## Slide 27: Overview from Ralston

## Slide 28: New PCCP at Keystone Ave

## Slide 29
Widening E. McCarran to Vista

## Slide 30: Median FA Concrete Barrier

## Slide 31: New Tubular Sign Structures

## Slide 32
Steel Graphics

## Slide 33
Steel Graphics

## Slide 34
Monuments

## Slide 35
Painting/Decorative Fencing

## Slide 36: Bridge Painting Before

## Slide 37: Bridge Painting After

## Slide 38
Before…

## Slide 39
Questions?
    After…
QUESTIONS ?